AbiturAI — Laravel + React Final Plan

Build with AI EdTech Hackathon · May 23-24, 2026 · New Uzbekistan University

This is the complete plan. Follow it step by step. No more debate, no more rewrites.

# Stack Decision (Final)

- Backend: Laravel 11 (API mode only, no Blade)

- Frontend: React (Vite) + Tailwind CSS + Axios

- Database: MySQL

- AI Backbone: Google Gemini API (gemini-2.0-flash)

- Vector RAG: Python sidecar service (FastAPI + ChromaDB) — runs separately on port 8001

- Auth: Laravel Sanctum (JWT-style tokens for React)

- Deploy: All local for demo. Optionally ngrok if showing on phone.

# Project Structure

abiturai/

│

├── backend/                          ← Laravel 11 API

│   ├── app/

│   │   ├── Http/Controllers/

│   │   │   ├── AuthController.php

│   │   │   ├── SubjectController.php

│   │   │   ├── TopicController.php

│   │   │   ├── QuizController.php

│   │   │   ├── TutorController.php

│   │   │   ├── FeynmanController.php

│   │   │   └── GeneratorController.php

│   │   ├── Models/

│   │   │   ├── User.php

│   │   │   ├── Subject.php

│   │   │   ├── Topic.php

│   │   │   ├── Question.php

│   │   │   ├── QuizAttempt.php

│   │   │   └── QuizAnswer.php

│   │   └── Services/

│   │       ├── GeminiService.php     ← all Gemini API calls

│   │       ├── RagService.php        ← calls Python sidecar

│   │       ├── DiagnosisService.php

│   │       ├── FeynmanService.php

│   │       └── GeneratorService.php

│   ├── database/

│   │   ├── migrations/               ← 6 migration files

│   │   └── seeders/

│   │       └── DtmContentSeeder.php  ← loads seed_data.json

│   ├── routes/

│   │   └── api.php                   ← all /api routes

│   ├── seed_data.json                ← PM fills this

│   └── .env                          ← GEMINI_API_KEY, DB creds

│

├── frontend/                         ← React + Vite

│   ├── src/

│   │   ├── api/

│   │   │   └── client.js             ← all axios calls in one file

│   │   ├── pages/

│   │   │   ├── Login.jsx

│   │   │   ├── Register.jsx

│   │   │   ├── Dashboard.jsx

│   │   │   ├── SubjectList.jsx

│   │   │   ├── TopicList.jsx

│   │   │   ├── Darslik.jsx

│   │   │   ├── Quiz.jsx

│   │   │   ├── QuizResult.jsx

│   │   │   ├── Tutor.jsx

│   │   │   ├── Feynman.jsx

│   │   │   └── Generator.jsx

│   │   ├── components/

│   │   │   ├── Navbar.jsx

│   │   │   ├── Timer.jsx

│   │   │   ├── QuestionCard.jsx

│   │   │   ├── DiagnosisCard.jsx

│   │   │   ├── ChatMessage.jsx

│   │   │   └── StreamingText.jsx

│   │   ├── App.jsx

│   │   └── main.jsx

│   ├── index.html

│   ├── tailwind.config.js

│   └── package.json

│

├── rag_service/                      ← Python sidecar (30 lines total)

│   ├── main.py                       ← FastAPI + ChromaDB

│   ├── vectorstore/                  ← auto-generated by ChromaDB

│   └── requirements.txt

│

└── README.md

# Database Models (6 tables)

users

id, name, email, password, created_at

subjects

id, name, icon, description

topics

id, subject_id (FK), title, content (longtext), order_num

questions

id, topic_id (FK), question_text, option_a, option_b,

option_c, option_d, correct_answer (enum A-D), explanation

quiz_attempts

id, user_id (FK), topic_id (FK), score, total,

diagnosis (json), completed_at

quiz_answers

id, quiz_attempt_id (FK), question_id (FK),

selected_answer (enum A-D), is_correct (bool)

# API Routes (routes/api.php)

POST   /api/auth/register         → register new user

POST   /api/auth/login            → login, returns token

POST   /api/auth/logout           → invalidate token

GET    /api/subjects              → list all subjects

GET    /api/subjects/{id}/topics  → topics in a subject

GET    /api/topics/{id}           → topic content (darslik)

POST   /api/quiz/{topicId}/start  → start quiz, returns questions

POST   /api/quiz/submit           → submit answers + AI diagnosis

GET    /api/quiz/result/{id}      → fetch detailed result

POST   /api/tutor/ask             → RAG tutor (Python sidecar + Gemini)

POST   /api/feynman/evaluate      → "Explain It Back" evaluation

POST   /api/generator/create      → AI generates DTM questions from text

All routes except /auth/* protected by Sanctum middleware.

# 4 AI Features (Build in This Order)

## Feature 1 — AI Error Diagnosis (build first, ~2 hours)

**Flow:** Student finishes quiz → Laravel collects wrong answers → sends to DiagnosisService → which calls GeminiService with structured prompt → returns JSON array of misconceptions → stored in quiz_attempts.diagnosis → React displays per-question on result page.

**Gemini prompt template (in DiagnosisService):**

Sen DTM imtihoniga tayyorlaydigan tajribali repetitor san.

O'quvchining noto'g'ri javoblarini tahlil qil va har biri uchun

aniq xato fikrlash mantig'ini topib ber.

Noto'g'ri javoblar: {wrong_answers_json}

JSON formatda qaytar:

[

{

"question": "...",

"student_answer": "B",

"correct_answer": "C",

"misconception": "Xato fikrlash haqida 1 jumla",

"why_student_chose": "Nima uchun B variantni tanlagan",

"correct_reasoning": "To'g'ri yondashuv",

"tip": "Bunday xatoning oldini olish maslahati"

}

]

Barchasi O'zbek tilida.

## Feature 2 — RAG Tutor (build second, ~3 hours)

**Flow:** Student asks question → Laravel TutorController calls RagService::query() → which HTTP POSTs to Python sidecar at localhost:8001/query → sidecar queries ChromaDB → returns top 3 DTM topic chunks → Laravel builds prompt with chunks as context → Gemini answers grounded in DTM content → React streams response.

**Python sidecar (entire file rag_service/main.py):**

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from pydantic import BaseModel

import chromadb

app = FastAPI()

app.add_middleware(CORSMiddleware, allow_origins=["*"],

allow_methods=["*"], allow_headers=["*"])

client = chromadb.PersistentClient(path="./vectorstore")

collection = client.get_or_create_collection("dtm_topics")

class SeedData(BaseModel):

topics: list

class Query(BaseModel):

question: str

n_results: int = 3

@app.post("/seed")

def seed(data: SeedData):

collection.add(

documents=[t["content"] for t in data.topics],

metadatas=[{"title": t["title"], "subject": t["subject"]}

for t in data.topics],

ids=[t["id"] for t in data.topics]

)

return {"status": "seeded", "count": len(data.topics)}

@app.post("/query")

def query(q: Query):

results = collection.query(query_texts=[q.question],

n_results=q.n_results)

return {

"chunks": results["documents"][0],

"titles": [m["title"] for m in results["metadatas"][0]]

}

Run with: uvicorn main:app --port 8001 --reload

## Feature 3 — "Explain It Back" (build third, ~2 hours)

**Flow:** Student picks a topic, writes their explanation in textarea → Laravel FeynmanController sends to Gemini with evaluation prompt → returns JSON with score, correct parts, missing parts, feedback → React displays as visual report card with progress bar.

**Prompt template:**

Sen DTM tayyorgarlik bo'yicha baholovchi san.

O'quvchi quyidagi mavzuni o'z so'zlari bilan tushuntirgan.

Mavzu: {topic_title}

Asl material: {topic_content}

O'quvchi tushuntirishi: {student_explanation}

Tushunish darajasini baholab JSON qaytar:

{

"score": 0-100,

"correct": ["to'g'ri aytgan asosiy nuqtalar"],

"wrong": ["xato yoki noaniq aytgan nuqtalar"],

"missing": ["aytmagan muhim tushunchalar"],

"feedback": "Bir paragraf shaxsiy maslahat O'zbek tilida"

}

## Feature 4 — AI Question Generator (build fourth, ~2 hours)

**Flow:** Teacher pastes topic text → Laravel GeneratorController sends to Gemini → returns 5 DTM-format questions in JSON → React displays editable cards → teacher saves to database.

**Prompt template:**

Quyidagi matn asosida 5 ta DTM formatidagi test savol yarat.

Har biri 4 variantli, 1 ta to'g'ri javob, qisqa tushuntirma bilan.

Matn: {input_text}

JSON formatda qaytar:

[

{

"question": "Savol matni",

"option_a": "...",

"option_b": "...",

"option_c": "...",

"option_d": "...",

"correct_answer": "A",

"explanation": "To'g'ri javobning sababi"

}

]

Barchasi O'zbek tilida, qiyinlik darajalari aralash.

# Team Split (5 People, 24 Hours)

## Person 1 — Team Lead + Laravel Core Backend

**Owns:** Project setup, auth, models, migrations, basic CRUD endpoints

### Hours 1-6

- Laravel install, MySQL connection, Sanctum setup

- Migrations for all 6 tables

- Models with relationships

- AuthController (register, login, logout)

- SubjectController, TopicController, QuizController (basic CRUD)

- Seeder that reads seed_data.json and populates DB

### Hours 7-12

- Quiz submit endpoint integration with DiagnosisService

- Helps Person 2 with Gemini API setup

- GitHub repo setup, README skeleton

### Hours 13-20

- Fix bugs from frontend integration

- Polish API responses

- Deploy prep, README finalization

### Hours 21-24

- Final integration testing

- Demo prep, submission checklist

## Person 2 — AI Backend + Python Sidecar

**Owns:** All AI features, Gemini integration, Python RAG sidecar

### Hours 1-4

- GeminiService.php — single class handling all Gemini API calls

- Python sidecar setup (rag_service/main.py)

- pip install fastapi chromadb uvicorn

- Test ChromaDB seeding with sample data

- RagService.php — Laravel side that calls Python sidecar

### Hours 5-10

- DiagnosisService.php + prompt engineering for error diagnosis

- TutorController + integration with RagService + Gemini

- Test all AI responses are quality Uzbek

### Hours 11-16

- FeynmanService.php + prompt for "Explain It Back"

- GeneratorService.php + prompt for question generator

- FeynmanController, GeneratorController

### Hours 17-20

- Refine prompts based on frontend testing

- Add fallback handling if Gemini API fails

- Add streaming for tutor responses if time allows

### Hours 21-24

- Demo prep, prompt tuning for demo questions

## Person 3 — React Core + Auth + Quiz

**Owns:** Project setup, auth pages, dashboard, quiz flow

### Hours 1-4

- Vite + React + Tailwind setup

- client.js (axios instance with token interceptor)

- Navbar.jsx, routing setup

- Login.jsx, Register.jsx

### Hours 5-10

- Dashboard.jsx (stats overview)

- SubjectList.jsx, TopicList.jsx

- Darslik.jsx (lesson content display with markdown)

### Hours 11-16

- Quiz.jsx with timer

- QuestionCard.jsx component

- QuizResult.jsx with score breakdown

- DiagnosisCard.jsx displaying AI error analysis

### Hours 17-20

- Polish quiz flow, edge cases

- Loading states, error handling

### Hours 21-24

- Demo prep, UI polish

## Person 4 — React AI Features UI

**Owns:** Tutor chat, Feynman, Generator pages

### Hours 1-4

- Wait for Person 3 to finish setup, then pull

- Start Tutor.jsx mockup with mock data

- ChatMessage.jsx component

- StreamingText.jsx (for token-by-token display)

### Hours 5-10

- Connect Tutor.jsx to real API

- Show source DTM topics referenced in answers

- Markdown rendering for code/formulas

### Hours 11-16

- Feynman.jsx — textarea for student explanation

- Visual report card UI (score bar, correct/wrong/missing lists)

- Generator.jsx — input area + generated question cards

### Hours 17-20

- Polish all AI feature UIs

- Add loading skeletons, smooth transitions

- Mobile responsive checks

### Hours 21-24

- Demo prep, ensure all features look stunning

## Person 5 — PM / Content / Slides / Demo

**Owns:** Content, slides, README, demo coordination

### Hours 1-4

- Write seed_data.json: 1 subject (Math), 3 topics (logarithms, trigonometry, derivatives), 30 questions total, full topic content for RAG

- Run Python sidecar /seed endpoint with this data

- Test ChromaDB returns relevant results

### Hours 5-10

- Iterate on Gemini prompts with Person 2 (test quality of Uzbek output)

- Build Google Slides on official template

- Write demo script

### Hours 11-16

- Test every feature end-to-end as a user

- Document bugs, prioritize fixes with team

- Refine slides with screenshots

### Hours 17-20

- Write README.md (description, setup, env vars, AI disclosure)

- Practice demo run with timer (exactly 4 minutes)

- Coordinate checkpoint attendance (1, 2, 3)

### Hours 21-24

- Final submission via team dashboard

- Demo rehearsal x3 with team

- Backup video recording in case live demo breaks

# Demo Script (4 Minutes Exactly)

| Time | What you show | Why it matters |
| --- | --- | --- |
| 0:00-0:30 | Problem slide: 1M abituriyents, 18% pass, $100/month repetitor unaffordable in regions | Judges need the stakes |
| 0:30-1:00 | Student logs in → starts Math quiz on Logarifm → answers 5 questions (some wrong) → submits | Setup for AI moment |
| 1:00-1:30 | Result page with AI Diagnosis cards: "Siz B variantni tanladingiz chunki log(a/b) = log(a)/log(b) deb o'ylagansiz..." | Money shot #1 |
| 1:30-2:00 | Switch to AI Tutor → ask "logarifm xossalarini tushuntiring" → answer streams with citation: "Manba: DTM Matematika" | Money shot #2 — RAG |
| 2:00-2:30 | Switch to "Explain It Back" → student types logarithm explanation → AI report card: 70% understanding, gaps highlighted | Money shot #3 — unique |
| 2:30-3:00 | Switch to Generator → teacher pastes derivatives paragraph → AI outputs 5 DTM-format questions in 5 seconds | Money shot #4 |
| 3:00-3:30 | Architecture slide: 4 AI functions + RAG pipeline diagram | Technical credibility |
| 3:30-4:00 | Closing: "Khan Academy proved AI tutoring works. We built it for 1 million Uzbek abituriyents." | Memorable close |

# Judge Q&A — Prepared Answers

### Q: "Is this just ChatGPT in a box?"

A: "No. AI powers four distinct functions in our platform. First, retrieval-augmented generation grounds our tutor in actual DTM curriculum — it cites which topic, not generic internet. Second, error diagnosis identifies the specific misconception behind each wrong answer. Third, our Feynman evaluator flips the model — the student teaches, AI assesses understanding gaps. Fourth, AI generates DTM-format questions from teacher content. Four different AI applications, four different educational purposes."

### Q: "How is RAG implemented?"

A: "DTM topic content is embedded into ChromaDB vector store via a Python sidecar service. When a student asks a question, we retrieve the top 3 most semantically similar topics, inject them as context into Gemini's prompt, and return a grounded answer with source citations."

### Q: "Why two services — Laravel and Python?"

A: "Laravel handles all business logic and AI orchestration. ChromaDB is Python-native with no PHP client, so we run it as a lightweight microservice on port 8001. Laravel calls it via HTTP for vector retrieval only. Clean separation of concerns."

### Q: "What's your differentiator vs Khan Academy?"

A: "Khanmigo is English-first, US curriculum, $44/year. We're Uzbek-first, DTM-format, $15/month. And we have 'Explain It Back' — students teach the AI, AI evaluates. Khanmigo doesn't do that."

# Scoring Prediction

| Category | Points | Predicted |
| --- | --- | --- |
| Innovation & Creativity | 30 | 24-26 |
| Problem-Solution Fit | 20 | 17-18 |
| Presentation & Completeness | 20 | 16-18 |
| Technical Execution & Code | 30 | 24-26 |
| Total | 100 | 81-88 |

Loyalty points (if Ideathon eligible): +1 to +5 bonus.

# Submission Checklist

- ☐ GitHub repo public at github.com/yourname/abiturai

- ☐ README.md with: project description, setup steps for backend/frontend/RAG sidecar, .env template, AI disclosure (Gemini 2.0 Flash, ChromaDB, sentence-transformers via Chroma defaults)

- ☐ Google Slides on official template, "Anyone with the link - Viewer"

- ☐ All 4 AI features working in local demo

- ☐ Submit via team dashboard before May 24, 14:30 sharp

# The One-Sentence Pitch

"Khan Academy's Khanmigo proved AI tutoring works. We built the version that actually works for 1 million Uzbek abituriyents — in their language, in DTM format, with an AI that listens while they teach, not just while they ask."