# AbiturAI — Backend Development Plan

Version: 1.0
Date: May 23, 2026
Team: 2 Backend Developers
Stack: Laravel 12 (PHP) + FastAPI (Python RAG)

## 1. Project Overview

AbiturAI is an AI-powered DTM exam preparation platform for Uzbek students. The platform provides mock tests, AI tutoring (RAG-based), Feynman technique evaluation, and AI-powered question generation for teachers.

Developers:

| Developer | Role | Tech Stack | Focus Area |
| --- | --- | --- | --- |
| Developer 1 (You) | Laravel Backend | Laravel 12, MySQL, JWT Auth | Core API, Auth, CRUD, Dashboard, Profile |
| Developer 2 (Lilly) | Python RAG Service | FastAPI, ChromaDB, Gemini API | AI Services, RAG Pipeline, Embeddings |

Repository: https://github.com/kruzimatov/abitur_ai_backend.git

## 2. Frontend Analysis

Based on 6 HTML mockup source files analyzed from the sources/ directory:

- abiturai_landing.html — Marketing landing page (public)

- abiturai_dashboard.html — Student dashboard with stats, subjects, streak, AI tutor widget

- abiturai_teacher.html — Teacher panel with content management, AI assistant, analytics

- abiturai_test.html — Mock test flow (start screen, test in progress, results)

- abiturai_tutor.html — Full-page AI Tutor chat with history panel, context chips

- abiturai_spec.html — UI specification document with all 14 pages, 4 AI features, user flows

### 2.1 Pages Expected by Frontend

| # | Page | URL | Role | Backend Status |
| --- | --- | --- | --- | --- |
| 1 | Landing Page | / | Public | N/A (static frontend) |
| 2 | Login | /login/ | Public | DONE — POST /api/auth/login |
| 3 | Register | /register/ | Public | DONE — POST /api/auth/register |
| 4 | Dashboard | /dashboard/ | Student | PARTIAL — needs streak, subject progress |
| 5 | Subjects List | /subjects/ | Student | DONE — GET /api/subjects |
| 6 | Topic List | /subjects/<id>/ | Student | DONE — GET /api/subjects/{id}/topics |
| 7 | Darslik (Lesson) | /topics/<id>/ | Student | DONE — GET /api/topics/{id} |
| 8 | Mock Test | /topics/<id>/quiz/ | Student | DONE — POST /api/quiz/start/{topicId} |
| 9 | Test Result | /results/<id>/ | Student | DONE — GET /api/quiz/{id}/result |
| 10 | AI Tutor | /tutor/ | Student | PARTIAL — has /api/tutor/ask but no chat history |
| 11 | Profile | /profile/ | Student | MISSING — no endpoint |
| 12 | Teacher Dashboard | /teacher/ | Teacher | PARTIAL — missing teacher analytics |
| 13 | Add Question | /teacher/questions/add/ | Teacher | DONE — generator exists |
| 14 | Analytics | /teacher/analytics/ | Teacher | MISSING — no endpoint |

### 2.2 AI Features (4 total)

| # | Feature | Description | Who Uses | Status |
| --- | --- | --- | --- | --- |
| AI-01 | AI Xato Tahlili | Error diagnosis after test submit | Student | DONE — DiagnosisService |
| AI-02 | RAG AI Tutor | DTM material-based chat answers | Student | DONE — TutorController + RagService |
| AI-03 | Explain It Back | Feynman technique evaluation | Student | DONE — FeynmanController |
| AI-04 | AI Savol Generatori | Generate DTM questions from text | Teacher | DONE — GeneratorController |

### 2.3 Missing API Endpoints

Student endpoints needed:

| # | Method | Endpoint | Purpose |
| --- | --- | --- | --- |
| 1 | GET | /api/profile | Student profile with stats |
| 2 | PUT | /api/profile | Update profile (firstname, lastname, gender) |
| 3 | GET | /api/progress/subjects | Per-subject progress breakdown |
| 4 | GET | /api/streak | Current streak + 30-day calendar |
| 5 | GET | /api/tutor/history | Chat sessions list |
| 6 | POST | /api/tutor/chat | Create new chat session |
| 7 | GET | /api/tutor/chat/{id} | Get messages in a session |
| 8 | POST | /api/tutor/chat/{id}/ask | Send message in session, get AI reply |
| 9 | DELETE | /api/tutor/chat/{id} | Delete a chat session |
| 10 | GET | /api/recommendations | AI-powered weak topic recommendations |

Teacher endpoints needed:

| # | Method | Endpoint | Purpose |
| --- | --- | --- | --- |
| 11 | GET | /api/teacher/dashboard | Teacher dashboard stats |
| 12 | GET | /api/teacher/analytics | Per-topic scores, student rankings |
| 13 | GET | /api/teacher/students | Students studying teacher’s subject |
| 14 | GET | /api/teacher/content | Teacher’s topics and questions |

## 3. Database Changes Needed

### 3.1 New Models and Migrations

UserTopicProgress — Tracks per-topic progress for each student

| Column | Type | Description |
| --- | --- | --- |
| id | bigint, PK | Auto-increment |
| user_id | FK -> users | Student |
| topic_id | FK -> topics | Topic |
| best_score | integer | Best score achieved (out of 10) |
| attempts_count | integer, default 0 | Number of attempts |
| last_attempt_at | timestamp, nullable | When last attempted |
| status | enum | new, in_progress, completed |

ChatSession — Stores AI Tutor chat sessions

| Column | Type | Description |
| --- | --- | --- |
| id | bigint, PK | Auto-increment |
| user_id | FK -> users | Student |
| subject_id | FK -> subjects, nullable | Context subject filter |
| title | string | Auto-generated from first message |
| created_at | timestamp | Session start |
| updated_at | timestamp | Last activity |

ChatMessage — Individual messages within a chat session

| Column | Type | Description |
| --- | --- | --- |
| id | bigint, PK | Auto-increment |
| chat_session_id | FK -> chat_sessions | Parent session |
| role | enum | user, ai |
| content | text | Message text |
| sources | JSON, nullable | RAG source references |
| created_at | timestamp | When sent |

UserStreak — Daily streak tracking

| Column | Type | Description |
| --- | --- | --- |
| id | bigint, PK | Auto-increment |
| user_id | FK -> users, unique | One per student |
| current_streak | integer, default 0 | Current consecutive days |
| longest_streak | integer, default 0 | All-time record |
| last_active_date | date, nullable | Last day they were active |

StreakDay — Calendar of active days

| Column | Type | Description |
| --- | --- | --- |
| id | bigint, PK | Auto-increment |
| user_id | FK -> users | Student |
| date | date | The active date |
| quizzes_done | integer, default 1 | How many quizzes done that day |

### 3.2 Existing Model Changes

Question model — Add difficulty field:

| Column | Type | Description |
| --- | --- | --- |
| difficulty | enum | easy, medium, hard (default: medium) |

## 4. Development Phases

### PHASE 1 — Foundation & New Models

Duration: 2-3 hours
Goal: Create new database models and fix foundation

#### Developer 1 (YOU — Laravel):

| # | Task | Files to create/edit |
| --- | --- | --- |
| 1 | DONE: Rename name/surname to firstname/lastname | User model, AuthController, migrations, seeders, swagger |
| 2 | DONE: Remove icon from subjects | Subject model, migrations, seeders, controllers, swagger |
| 3 | Create UserTopicProgress model + migration | app/Models/UserTopicProgress.php, migration file |
| 4 | Create ChatSession model + migration | app/Models/ChatSession.php, migration file |
| 5 | Create ChatMessage model + migration | app/Models/ChatMessage.php, migration file |
| 6 | Create UserStreak model + migration | app/Models/UserStreak.php, migration file |
| 7 | Create StreakDay model + migration | app/Models/StreakDay.php, migration file |
| 8 | Add difficulty column to questions migration | New migration: add_difficulty_to_questions |
| 9 | Add relationships to User model | user->topicProgress(), user->chatSessions(), user->streak() |
| 10 | Run migrate:fresh --seed and verify | Terminal |

#### Developer 2 (LILLY — Python RAG):

| # | Task | Files to create/edit |
| --- | --- | --- |
| 1 | Run python seed.py to seed vectorstore | rag_service/seed.py |
| 2 | Verify GET /health returns documents > 0 | Browser or curl |
| 3 | Test POST /query with a sample question | curl or Postman |
| 4 | Add optional subject parameter to /query | rag_service/main.py — filter ChromaDB by metadata |
| 5 | Add subject_name and topic_title to ChromaDB metadata when seeding | rag_service/seed.py or main.py |

### PHASE 2 — Student Features (Profile, Dashboard, Streak, Progress)

Duration: 4-5 hours
Goal: Complete student-facing API endpoints

#### Developer 1 (YOU — Laravel):

A) Profile Endpoints:

| # | Task | Details |
| --- | --- | --- |
| 1 | Create ProfileController | New file: app/Http/Controllers/ProfileController.php |
| 2 | GET /api/profile | Returns: user data + total_quizzes, avg_score, current_streak, longest_streak, subjects with progress percentages |
| 3 | PUT /api/profile | Update: firstname, lastname, gender. Validate and save |
| 4 | Add routes | In routes/api.php under authenticated student group |

B) Enhanced Dashboard:

| # | Task | Details |
| --- | --- | --- |
| 5 | Enhance DashboardController::student() | Add subjects_progress array: each subject with total_topics, completed_topics, avg_score, percentage |
| 6 | Add streak data to dashboard | Include current_streak, longest_streak, today_done boolean |
| 7 | Add recommendations | Include top 3 weakest topics (lowest score or never attempted) |

C) Streak System:

| # | Task | Details |
| --- | --- | --- |
| 8 | Create StreakService | New file: app/Services/StreakService.php |
| 9 | recordActivity($userId) method | Called after quiz submit. Updates streak count, creates StreakDay record |
| 10 | GET /api/streak endpoint | Returns: current_streak, longest_streak, calendar (last 30 days with done/missed) |
| 11 | Auto-call streak on quiz submit | In QuizController::submit(), call StreakService::recordActivity() |

D) Subject Progress:

| # | Task | Details |
| --- | --- | --- |
| 12 | GET /api/progress/subjects | For each subject in student’s field: topic count, completed topics, avg score, percentage |
| 13 | Update QuizController::submit() | After quiz, create/update UserTopicProgress record with score and status |

E) Recommendations:

| # | Task | Details |
| --- | --- | --- |
| 14 | GET /api/recommendations | Return top 3-5 topics where student scored lowest or hasn’t attempted |

#### Developer 2 (LILLY — Python RAG):

| # | Task | Details |
| --- | --- | --- |
| 1 | Add sources to /query response | Return array: [{ document: "topic_title", section: "content_preview_50_chars" }] |
| 2 | Improve chunking in seed | Split long topics into 500-char chunks with 50-char overlap |
| 3 | Add metadata to chunks | Include subject_name, topic_title, chunk_index in ChromaDB metadata |
| 4 | Add POST /similar endpoint | Accept topic_id or text, return 3 most similar topics — used for recommendations |

### PHASE 3 — Chat & Tutor System

Duration: 3-4 hours
Goal: Persistent chat sessions for AI Tutor

#### Developer 1 (YOU — Laravel):

| # | Task | Details |
| --- | --- | --- |
| 1 | Create ChatController | New file: app/Http/Controllers/ChatController.php |
| 2 | GET /api/tutor/history | List chat sessions for current user (last 20), ordered by latest activity |
| 3 | POST /api/tutor/chat | Create new session. Accept optional subject_id. Auto-title = “Yangi suhbat” |
| 4 | GET /api/tutor/chat/{id} | Get all messages in a session. Verify ownership |
| 5 | POST /api/tutor/chat/{id}/ask | Save user message, call RagService with subject context, save AI response, return both |
| 6 | DELETE /api/tutor/chat/{id} | Soft-delete or hard-delete session |
| 7 | Auto-title update | After first user message, update session title to first 50 chars of message |
| 8 | Refactor TutorController::ask() | Keep existing stateless /api/tutor/ask working, but also support session-based flow |
| 9 | Add routes | All under middleware(['auth:api', 'role:student']) |

#### Developer 2 (LILLY — Python RAG):

| # | Task | Details |
| --- | --- | --- |
| 1 | Ensure /query accepts subject filter | Filter ChromaDB results by subject_name metadata |
| 2 | Return structured sources | { results: [...], sources: [{ title, section }] } |
| 3 | Test with multiple subjects | Make sure filtering works correctly when data exists |

### PHASE 4 — Teacher Features

Duration: 3-4 hours
Goal: Complete teacher dashboard and analytics

#### Developer 1 (YOU — Laravel):

| # | Task | Details |
| --- | --- | --- |
| 1 | Create TeacherController | New file: app/Http/Controllers/TeacherController.php |
| 2 | GET /api/teacher/dashboard | Stats: active_students (30 day), total_topics, total_questions, avg_score on teacher’s subject |
| 3 | GET /api/teacher/analytics | topic_scores: each topic’s avg score + attempts. student_rankings: top 10 students by avg score |
| 4 | GET /api/teacher/students | Paginated list of students whose field includes teacher’s subject. Each with: name, total tests, avg score, last active |
| 5 | GET /api/teacher/content | Topics and questions under teacher’s subject. Include: title, questions_count, total_attempts |
| 6 | Add routes | All under middleware(['auth:api', 'role:teacher']) |
| 7 | Update swagger.yaml | Document all new teacher endpoints |

#### Developer 2 (LILLY — Python RAG):

| # | Task | Details |
| --- | --- | --- |
| 1 | Add more subject data to seed_data.json | At least 2 more subjects: Fizika (2 topics, 10 questions), Kimyo (2 topics, 10 questions) |
| 2 | Update seed.py to handle multiple subjects | Make sure seed script processes all subjects correctly |
| 3 | Re-seed ChromaDB after adding new data | Run python seed.py with updated data |

### PHASE 5 — Polish & Deploy

Duration: 2-3 hours
Goal: Production readiness

#### Developer 1 (YOU — Laravel):

| # | Task | Details |
| --- | --- | --- |
| 1 | Add pagination to quiz history | GET /api/quiz/history?page=1&per_page=10 |
| 2 | Consistent error response format | All errors return { message, errors? } with proper HTTP codes |
| 3 | Update Swagger for ALL new endpoints | Document: profile, streak, progress, chat, teacher endpoints |
| 4 | CORS config for production | Add production domain to config/cors.php |
| 5 | Environment config | Create .env.example with all required variables |
| 6 | Write SETUP.md | Setup instructions for both Laravel and RAG services |
| 7 | Final testing | Test all endpoints with curl or Postman |

#### Developer 2 (LILLY — Python RAG):

| # | Task | Details |
| --- | --- | --- |
| 1 | Dockerize RAG service | Create Dockerfile and docker-compose.yml |
| 2 | Make ChromaDB path configurable | Use CHROMA_PATH env variable, default to ./vectorstore |
| 3 | Add error handling | Try-catch on all endpoints, return proper error JSON |
| 4 | Add logging | Log queries and response times |
| 5 | Write RAG service README | Document all endpoints, setup, seeding instructions |

## 5. Integration Points

These are moments where Developer 1 and Developer 2 must coordinate:

| # | What | When | Details |
| --- | --- | --- | --- |
| 1 | RAG query format | Phase 1 | Agree on request/response JSON structure for POST /query |
| 2 | Source tags format | Phase 2 | Lilly returns sources[], you pass it to frontend in chat messages |
| 3 | Subject filter | Phase 2-3 | You send subject: "Matematika", she filters ChromaDB by metadata |
| 4 | Seed data flow | Phase 4 | New subjects you add to seed_data.json auto-flow to RAG via seed.py |
| 5 | Health check | Phase 5 | Laravel calls GET http://localhost:8001/health to verify RAG is running |

## 6. Time Estimate Summary

| Phase | Developer 1 (Laravel) | Developer 2 (Python RAG) | Total |
| --- | --- | --- | --- |
| Phase 1: Foundation | 2-3 hours | 1-2 hours | 3-4 hours |
| Phase 2: Student Features | 4-5 hours | 2-3 hours | 5-6 hours |
| Phase 3: Chat System | 3-4 hours | 1-2 hours | 4-5 hours |
| Phase 4: Teacher Features | 3-4 hours | 2-3 hours | 4-5 hours |
| Phase 5: Polish & Deploy | 2-3 hours | 2-3 hours | 3-4 hours |
| TOTAL | ~15 hours | ~8 hours | ~20 hours |

## 7. Already Completed (Before This Plan)

The following is already built and working:

Authentication: - JWT-based auth (register, login, logout, refresh, current user) - Role-based middleware (student, teacher, admin) - Field-of-study selection for students, subject selection for teachers

Database: - 12 migrations, all running successfully - 7 subjects, 5 fields with subject-pivot mappings - 3 seed users (admin, teacher, student) - 1 subject with full content (Matematika: 3 topics, 30 questions)

API Endpoints (31 total, all working): - Public: GET /fields, GET /fields/{id} - Auth: register, login, logout, refresh, current user - Subjects: index, show topics, CRUD (teacher/admin) - Topics: show, CRUD (teacher/admin) - Questions: index (paginated, filterable), CRUD (teacher/admin) - Quiz: start, submit, result, history - AI: tutor ask, feynman evaluate, generator create - Dashboard: student stats, admin stats

AI Services: - GeminiService (Gemini 2.0 Flash REST API) - DiagnosisService (error analysis after quiz) - RagService (HTTP client to Python sidecar) - FeynmanService (Feynman technique evaluation) - GeneratorService (DTM question generation from text)

Python RAG Service: - FastAPI with /seed, /query, /health endpoints - ChromaDB persistent vectorstore - Seed script for easy data loading

## 8. Credentials (Development Only)

| Service | Credential | Value |
| --- | --- | --- |
| MySQL | Database | abiturai |
| MySQL | User | root |
| MySQL | Password | Hyper.rixy12 |
| Admin Login | Email | admin@abiturai.uz |
| Admin Login | Password | admin123 |
| Teacher Login | Email | teacher@abiturai.uz |
| Teacher Login | Password | teacher123 |
| Student Login | Email | student@abiturai.uz |
| Student Login | Password | student123 |
| Laravel Server | URL | http://localhost:8080 |
| Swagger Docs | URL | http://localhost:8080/api/documentation |
| RAG Service | URL | http://localhost:8001 |

Document generated on May 23, 2026
AbiturAI Team — Build with AI Hackathon